# Chatbot Inventory Platform — Tasks & Specification

## Project Summary

You are building a multi-tenant Chatbot Inventory Platform that allows admins and vendors (companies) to create, configure, and manage RAG-based chatbots. Each vendor will have isolated data, API keys, document stores, and usage analytics.

## Table of Contents

- Authentication & User Management

- Admin Dashboard

- Chatbot Creation / Edit Flow

- Chatbot View & Testing

- Vendor Dashboard

- Document Processing & RAG Pipeline

- API Development

- Conversation History & Analytics

- UI / UX Development

- Testing

- Deployment

## 1. Authentication & User Management

Objectives: Secure access for Admins and Vendors; multi-tenant isolation; API access.

- 1.1 Admin Login

- 1.2 Vendor Login (via domain/chatbot-id)

- 1.3 Password Reset / Forgot Password

- 1.4 Token-based authentication for API usage (API keys / JWT)

- 1.5 Role-based access control (Admin / Vendor)

- 1.6 Multi-tenant isolation (database or schema-level separation)

## 2. Admin Dashboard

Objectives: Centralized management and analytics for the whole platform.

### 2.1 Analytics Overview

- Number of vendors

- Number of chatbots

- Number of conversations

- Number of messages

- Last 7 days usage charts

- Top performing chatbots

### 2.2 Vendor Management

- List of vendors (Create / Edit / Delete)

- Vendor API usage stats

- Vendor status (active / inactive)

### 2.3 Chatbot Management

- List of all chatbots (Edit / Delete / Create)

- Duplicate Chatbot (optional)

- Activate / Deactivate chatbot

### 2.4 Model & Embedding Management

- List of LLMs (Add / Edit / Delete)

- Default LLM configuration

- List of embedding models (Add / Edit / Delete)

### 2.5 Document Library (Global)

- View all uploaded documents

- Delete / Reprocess documents

- Show ingestion status and last processed time

### 2.6 Admin Profile & Settings

- Update profile & password

- System settings (storage, vector DB config, tenant limits)

## 3. Chatbot Creation / Edit Flow

Objectives: Provide a simple, reliable form to configure chatbot instances.

### 3.1 Chatbot Form Fields

- Chatbot Name

- Select LLM (dropdown)

- Select Embeddings model (dropdown)

- Add Documents (multi-upload)

- Manage Existing Documents (edit title, tags, summary)

- Select Vendors (multi-select)

- Chatbot description (optional)

- System Prompt

- Private / Public mode

- Save & Create

### 3.2 Additional Features

- Auto-generate chatbot ID / slug

- Auto-generate API Token

- Version control (optional)

## 4. Chatbot View & Testing

Objectives: Expose endpoints, tokens, and a test chat UI for evaluation.

- 4.1 View chatbot information (settings, docs count, last processed)

- 4.2 Display key API endpoints:

  - /api/{chatbot-id}/ask (single-turn)

  - /api/{chatbot-id}/chat (multi-turn)

  - Vendor login link https://{domain}/{chatbot-id}

- 4.3 API Token (copy to clipboard)

- 4.4 Embedded Chat UI for testing

- 4.5 Edit chatbot button

- 4.6 Floating chat bubble (right-bottom) to open test window

## 5. Vendor Dashboard

Objectives: Vendor-scoped management and analytics.

- 5.1 Vendor analytics (vendor-specific metrics and charts)

- 5.2 List of vendor chatbots

- 5.3 View chatbot (limited edit capabilities)

- 5.4 Add Documents (upload multiple files with progress and ingestion status)

- 5.5 Show endpoints & token (read-only)

- 5.6 Vendor profile & settings

## 6. Document Processing & RAG Pipeline

Objectives: Robust ingestion pipeline for RAG indexing and retrieval.

- 6.1 Supported formats: PDF, DOCX, TXT, HTML, Markdown

- 6.2 Pre-processing: cleaning, splitting, OCR (if needed), extraction

- 6.3 Embedding generation (selected embedding model)

- 6.4 Vector storage (Qdrant / Pinecone / Weaviate / pgvector)

- 6.5 Reprocessing, deletion, and versioning of documents

- 6.6 Real-time ingestion progress tracking

- 6.7 Chunk summary generation and optional metadata tagging

## 7. API Development

Objectives: Expose reliable and secure endpoints for external use.

- 7.1 /ask endpoint — single Q&A

- 7.2 /chat endpoint — multi-turn session support

- 7.3 Authentication middleware (API keys / JWT)

- 7.4 Rate-limiting per-tenant and per-key

- 7.5 Request logging and observability

- 7.6 Structured error handling

- 7.7 Optional: Streaming response support (SSE / WebSocket)

## 8. Conversation History & Analytics

Objectives: Capture full conversation records for analytics and auditing.

- 8.1 Persist all messages and session metadata

- 8.2 Track timestamps, token usage, user type (vendor/api user)

- 8.3 Export conversation logs (CSV / JSON / S3)

- 8.4 Conversational analytics and charts on dashboard

- 8.5 Vendor-specific usage reports and billing data

## 9. UI / UX Development

Objectives: Clean, responsive admin and vendor dashboards with an intuitive chatbot tester.

- 9.1 Admin dashboard UI (React / Next.js)

- 9.2 Vendor dashboard UI

- 9.3 Chatbot testing UI (floating bubble + modal)

- 9.4 Document management UI (uploads, edits, ingestion progress)

- 9.5 Analytics charts & metrics (charts for usage, errors, top queries)

- 9.6 Responsive design for desktop and tablet

## 10. Testing

Objectives: Ensure reliability, security, and scale readiness.

- 10.1 Test endpoints via Postman / Insomnia

- 10.2 Functional UI testing

- 10.3 Authentication & authorization tests

- 10.4 Load testing (simulate concurrent conversations)

- 10.5 Document ingestion tests (various file types & sizes)

- 10.6 Multi-tenant separation tests

- 10.7 Error handling and recovery tests

## 11. Deployment

Objectives: Production-ready infrastructure, monitoring, and CI/CD.

- 11.1 Backend deployment (FastAPI / Node.js / Laravel)

- 11.2 Frontend deployment (Next.js / Vercel / Netlify)

- 11.3 Vector database deployment (Pinecone / Weaviate / Qdrant / pgvector)

- 11.4 CI/CD pipelines (GitHub Actions / GitLab CI)

- 11.5 Logging & monitoring (Prometheus / Grafana / Sentry)

## Assets

- Dashboard UI mockup (uploaded): /mnt/data/A_digital_screenshot_displays_a_dashboard_for_a_Ch.png

## Next Steps (recommended)

- Convert this document into a formal SRS or Jira/Excel work breakdown for sprint planning.

- Create UI wireframes for Admin, Vendor, Chatbot Create, and Chat Test screens.

- Design data model for tenants, chatbots, documents, and conversations.

- Build a small PoC: document upload → embedding → simple /ask endpoint.

Document prepared on: 2025-11-25